Social API Testing (GoREST)

TEST PLAN

Manual Testing  |  Version 1.0

| Project | Social API Testing (GoREST) | Access Type | Public API with Access Token |
| --- | --- | --- | --- |
| Total Modules | 4 | Test Type | Functional / Manual |
| Prepared By | Team members | Team Members | Ahmad, Bashar, Momen, Salah |

# 1. INTRODUCTION

This Test Plan covers manual functional testing for the Social API provided by GoREST API.

The API provides endpoints for managing users, posts, comments, and todos. This document serves as the main QA reference for executing and tracking testing activities across all API modules.

## 1.1 Purpose

- Provide structured API testing reference

- Define scope, roles, entry/exit criteria, and defect classification

- Guide QA team through endpoint-by-endpoint testing

- Validate API behavior, data integrity, and response correctness

- Ensure proper handling of CRUD operations and nested resources

# 2. ROLES & RESPONSIBILITIES

| Name | Role | Responsibilities |
| --- | --- | --- |
| Bashar | QA Engineer | Users API Testing (write test cases, execute, report defects), Test Plan |
| Ahmad | QA Engineer | Posts API Testing (write test cases, execute, report defects), Documentation |
| Salah | QA Engineer | Comments API Testing (write test cases, execute, report defects), Test Summary |
| Momen | QA Engineer | Todos API Testing (write test cases, execute, report defects) |
| Mamoun | QA Lead | Review test cases, track progress, validate results, sign-off |

# 3. TEST ENVIRONMENT

| Item | Details |
| --- | --- |
| Application | GoREST Social API |
| Application Version | /public/v2 |
| Environment Type | Public Online API |
| tools | Postman |
| Operating System | Windows 10 / 11 Pro |
| Test Type | Manual Functional Testing |

# 4. TEST OBJECTIVES

- Validate CRUD operations for all resources (Users, Posts, Comments, Todos)

- Verify API response status codes (200, 201, 422, 404, 401)

- Validate required fields and input validation

- Verify relationships between resources (User → Post → Comment → Todo)

- Validate pagination functionality (page & per_page)

- Ensure Authorization is required for secured endpoints

- Verify data consistency across requests

# 5. SCOPE OF TESTING

## 5.1 In Scope

- Functional testing of all API endpoints

- CRUD operations for all modules

- Positive and negative scenarios

- Validation of request/response structure

- Authorization testing using Bearer Token

- Pagination testing

- Nested resources testing

- Automation testing

## 5.2 Out of Scope

- Performance testing

- Security testing

- Database validation

- GraphQL testing

# 6. TEST SCOPE BY MODULE

Each module below maps directly to its Functional Requirements with concise scope bullets for the QA team.

| Module | Test Scope |
| --- | --- |
| Users (bashar) | Create user ¦ Get user ¦ Update user ¦ Delete user ¦ Validate required fields ¦ Duplicate email validation |
| Posts (ahmad) | Create post ¦ Get post ¦ Update post ¦ Delete post ¦ Validate user_id relation |
| Comments (salah) | Create comment ¦ Validate post_id ¦ Validate email & name ¦ Get comments |
| Todos (moamen) | Create todo ¦ Update todo ¦ Delete todo ¦ Validate user_id relation |

# 7. ENTRY & EXIT CRITERIA

## 7.1 Entry Criteria

- API endpoints accessible

- Access token generated and valid

- Team understands API structure

- Test cases written and reviewed

- Postman ready for execution

- Test data prepared

## 7.2 Exit Criteria

- All endpoints tested (pass/fail recorded)

- All test cases executed

- Bugs documented with steps

- Test Summary Report completed

- QA Lead approval

# 8. TEST APPROACH BY MODULE

| Module | Functional | Negative | Boundary | Validation |
| --- | --- | --- | --- | --- |
| Users | ✔ | ✔ | ✔ | ✔ |
| Posts | ✔ | ✔ | ✔ | ✔ |
| Comments | ✔ | ✔ | ✔ | ✔ |
| Todo | ✔ | ✔ | ✔ | ✔ |

# 9. DEFECT SEVERITY CLASSIFICATION

| Severity | Label | Example |
| --- | --- | --- |
| S1 – Critical | Blocker | API does not create resource ¦ server error |
| S2 – High | Major | Required field not validate ¦ wrong response |
| S3 – Medium | Minor | Incorrect data returned ¦ pagination issue |
| S4 – Low | Cosmetic | Response message formatting issue |

# 10. TEST DELIVERABLES

| Deliverable | Description | Status |
| --- | --- | --- |
| Test Plan | Strategy, scope, roles, criteria | draft |
| Test Cases | Detailed API test scenarios | draft |
| Bug Report | Defects with steps & evidence |  |
| Test Summary Report | Final testing results |  |